Below is a consolidated Work Log from Day 1 through the completion of Step 2, written so it can be used directly as the project’s official work-log section. I have separated what was done, what was tested, what failed, why it failed, how it was resolved, and what was learned. Exact calendar dates are not consistently recorded in the source file, so I use sequential Day 1, Day 2, … rather than inventing dates.

Work Log — Dataset-B Automation Discovery Project

Day 1 — Understand the problem and inspect the raw dataset

The first task was to understand the structure of the datasets before attempting any modelling. The project contained raw desktop-operation logs including application switches, keyboard events, mouse clicks, browser activity, form input, clipboard changes and screenshots. There were no explicit start/end markers for business processes, so the first objective was to infer coherent units of work from the event stream. Dataset A was identified as the labelled development dataset, while Dataset B was identified as the production-style unlabelled dataset.

Initial inventory found approximately 183,245 events, 78 sessions, 137 events files, 63 ground-truth files and 39,309 screenshots. Dataset A contained 63 sessions and 162,768 events; Dataset B contained 15 sessions and 20,477 events.

The first major methodological decision was that one recording chunk could not be treated as one session or one task because sessions could span multiple chunks and users could switch away from a task and return later. A reusable loader was therefore built to reconstruct sessions chronologically across chunks.

Problem encountered

Some events contained context.active_app = null.

Resolution

The loader was modified to tolerate missing application context rather than assuming it was always present. Timestamp ordering was also investigated because sequence numbers occasionally appeared out of timestamp order. Timestamp order was chosen as the authoritative ordering mechanism.

Integrity checks

Before segmentation, duplicate event IDs were checked and found to be zero. Screenshot references were checked and there were no missing screenshot references. Multi-chunk sessions were also identified: 53 Dataset-A sessions and 5 Dataset-B sessions. One physical-chunk versus correlation.chunk_id mismatch was found and treated as a metadata inconsistency rather than modifying the raw data.

Day 2 — Establish ground truth and benchmark the boundary problem

Dataset A ground-truth information was extracted to establish an objective benchmark. Ground truth included process codes, names, variants, case IDs, start/end timestamps and execution metadata. There were 257 executions missing end timestamps, which were kept separate rather than assigning fabricated end times.

Ground-truth boundary events were then extracted. These included process starts, switches out, resumes and suspensions. There were 3,698 raw boundary events, which became 3,583 unique boundary timestamps after duplicate (session_id, timestamp) boundaries were collapsed.

The next question was whether raw event activity actually changes around true process boundaries.

Boundary windows were compared with randomly selected control windows. The strongest signals were:

- application switching: about 2.26×

- browser navigation: about 2.18×

- browser clicks: about 1.47×

- mouse clicks: about 1.44×

The conclusion was that application/context transitions contain real boundary information, but activity level alone is insufficient to identify a business boundary.

Day 3 — Baseline segmentation attempt

A lightweight heuristic segmentation baseline was created using time bins and weighted activity signals including application switches, browser navigation, browser clicks, mouse clicks and window changes.

Result

- GT boundaries: 3,583

- predicted boundaries: 2,770

- precision: 0.5560

- recall: 0.4298

- F1: 0.4848

- mean boundary error: 1.50 seconds

The errors were explicitly categorized into TP/FP/FN.

Failure

The model produced many false positives and missed many true boundaries.

Lesson

High event activity does not necessarily mean a business-process transition. Increasing sensitivity to activity spikes would therefore not solve the underlying problem.

Day 4 — Before/after-context segmentation experiment

A second heuristic was developed to compare the event pattern immediately before and after candidate timestamps. Features included before/after event counts, app switches, navigation, browser clicks, mouse clicks, window changes, unique applications and keyboard activity.

Result

- candidate points: 45,782

- predicted boundaries: 4,557

- GT boundaries: 3,583

- precision: 0.4215

- recall: 0.5361

- F1: 0.4720

- mean error: 2.29 seconds

Failure

Recall improved, but the system over-segmented heavily.

Conclusion

The before/after context signal was useful, but a more sophisticated classifier was required.

Day 5 — Move to supervised machine learning

At this point, supervised ML became justified because Dataset A supplied labelled boundaries, there were non-linear feature relationships, simple heuristics had plateaued near 0.47–0.48 F1, and session-level validation could be performed. Deep learning was deliberately avoided because the problem could be represented effectively using tabular event features.

A candidate dataset of 45,782 timestamps across 63 sessions was created. Candidates were labelled positive when within ±5 seconds of a ground-truth boundary. The resulting class balance was approximately 22.31% boundary / 77.69% non-boundary.

A major methodological choice was to split by whole sessions rather than randomly splitting rows:

- 44 training sessions

- 9 validation sessions

- 10 test sessions

This prevented the same session from leaking into both training and testing.

Day 6 — Model comparison

Four models were compared on the same feature representation:

- Logistic Regression

- Decision Tree

- Random Forest

- HistGradientBoosting

Threshold selection was performed during validation.

Results

Logistic Regression:

- test precision: 0.6447

- recall: 0.8796

- F1: 0.7440

- PR-AUC: 0.8575

Decision Tree:

- precision: 0.8749

- recall: 0.8688

- F1: 0.8719

Random Forest:

- precision: 0.9081

- recall: 0.8574

- F1: 0.8820

- PR-AUC: 0.9487

HistGradientBoosting performed best:

- validation F1: 0.9209

- validation precision: 0.9081

- validation recall: 0.9341

- validation PR-AUC: 0.9748

- test precision: 0.8864

- test recall: 0.9246

- test F1: 0.9051

- test PR-AUC: 0.9652

Day 7 — Discover that classifier accuracy is not segmentation accuracy

A critical distinction emerged.

The 0.905 test F1 measured whether candidate timestamps looked boundary-like. It did not mean that the final segmentation itself had 0.905 F1.

The reason was that several nearby candidate timestamps could all be classified as positive around one actual transition. Therefore two different problems had to be separated:

Problem A: detect boundary-like regions.

Problem B: convert those regions into one actual boundary timestamp.

This became one of the most important methodological findings of Step 1.

Day 8 — Boundary consolidation experiments

The first ML post-processing approach merged nearby positive candidates.

Initial result:

- raw positive candidates: 1,646

- consolidated boundaries: 364

- GT boundaries: 536

- precision: 0.8516

- recall: 0.5784

- F1: 0.6889

- mean error: 1.10 seconds

Failure

The classifier itself was strong, but consolidation removed too many genuine distinct boundaries.

A raw-positive diagnostic was then performed.

Important finding

Of 536 test GT boundaries, 533 had a nearby positive classifier candidate, giving 99.44% boundary-region coverage.

This showed that the core problem was not detecting boundary regions. The problem was converting clustered positive points into the correct number of boundaries.

A merge-window sweep was then performed.

The practical choice became:

merge gap = 2 seconds

because it preserved slightly more boundaries without materially sacrificing precision.

Day 9 — Rebuild the ML pipeline directly from raw JSON

There was a concern that the ML pipeline might simply be learning from a precomputed feature table rather than independently reconstructing the features from the raw JSON.

To remove that concern, a second pipeline was built directly from Dataset A raw JSON. It generated 46,160 candidate rows and preserved the session-level 44/9/10 split.

This strengthened the reproducibility of the method.

Day 10 — Test whether more boosting iterations solve the problem

A hypothesis was tested that HistGradientBoosting might simply need more “epochs,” interpreted correctly as more boosting iterations (max_iter).

Values tested:

- 200

- 300

- 500

- 800

Validation F1 actually decreased with more iterations:

- 200 → ~0.6975

- 300 → ~0.6861

- 500 → ~0.6861

- 800 → ~0.6844

Failure

Increasing model capacity did not solve the segmentation bottleneck.

Decision

Keep:

max_iter = 200

and stop wasting effort on capacity tuning.

Day 11 — Final temporal segmentation and alternative local-peak experiment

The final raw-derived evaluation produced approximately:

- ±1 sec F1: 0.602

- ±2 sec F1: 0.684

- ±3 sec F1: 0.688

- ±5 sec F1: 0.691

- ±5 sec precision: ~0.973

- ±5 sec recall: ~0.535

- mean error: ~0.60 sec

This established an honest limitation: the method identifies many boundary regions accurately, but cannot perfectly recover every business-process transition.

A local-peak method was also tested.

Best result:

- precision: 0.9783

- recall: 0.5388

- F1: 0.6949

- mean error: 0.646 seconds

It was slightly worse than the existing validation result of approximately 0.6975 and therefore was not adopted.

Day 12 — Freeze Step 1 and apply it to Dataset B

The final Step-1 configuration was frozen:

candidate spacing: 2 sec

context window: ±6 sec

model: HistGradientBoosting

max_iter: 200

learning_rate: 0.08

max_leaf_nodes: 31

classification threshold: 0.20

merge gap: 2 sec

Further deep learning, large hyperparameter sweeps, more boosting iterations, temporal architectures and full screenshot-based model training were deliberately stopped because the evidence showed that model capacity was not the main limitation.

Dataset B then produced:

- 15 sessions

- 20,477 events

- 5,294 candidate points

- 772 positive candidates

- 525 predicted boundaries

- 540 inferred work units

Because Dataset B has no ground truth, no F1 score was claimed for it.

Day 13 — Start Step 2: understand what the 540 segments represent

The key transition was made:

Step 1 determines where the work units are.
Step 2 determines what those work units represent.

The 540 segments were explicitly treated as inferred work units, not as 540 confirmed business processes.

An initial segment inventory was created containing duration, event counts, application sequences, browser paths, navigation, clicks, keyboard activity, clipboard activity and screenshot availability.

Day 14 — Application-pattern analysis and first false lead

Recurring application sequences were investigated, particularly:

Edge → Word → Edge

Edge → Notepad → Edge

These patterns looked promising because they appeared repeatedly.

Raw events around examples showed combinations of:

- browser form input

- clipboard changes

- shortcuts

- keyboard events

- mouse clicks

- application switches

For example, /payroll-items and /leave-applications appeared alongside these cross-application patterns.

Critical conclusion

Application sequence ≠ business process.

An Edge → Word → Edge sequence could represent many different business tasks. Therefore semantic validation was required.

Day 15 — Screenshot selection and another methodological correction

A screenshot-selection pipeline was first created to select representative screenshots from 540 segments.

Screenshot selector V1

It used application transitions, interaction events, temporal position and application diversity.

However, the first version was recognized as weak because many screenshots were selected simply because they appeared near the start/middle/end of segments.

Screenshot selector V2

It was redesigned to prioritize:

- application transitions

- meaningful interactions

- application diversity

- temporal coverage only as fallback

The result was 2,199 screenshots, with approximately 99.6% selected through event/transition evidence rather than arbitrary position.

Further correction

Even this improved selector was rejected as the final semantic evidence source.

The decision was:

For semantic process understanding, preserve all screenshots associated with a complete segment, rather than only a ranked subset.

That became an important evidence-preservation principle.

Day 16 — Initial process-family discovery

A deterministic behavioral representation was created for each segment using:

- duration

- event types

- application sequence

- transitions

- clipboard activity

- form input

- navigation

- browser clicks

- mouse clicks

- keyboard activity

- browser paths

- page classification

- cross-application behavior

- screenshot availability

Rather than immediately using unsupervised clustering, deterministic grouping was chosen because numerical clusters would not inherently explain what business process they represented.

Initial provisional families such as PF004, PF005, PF008 and PF009 appeared promising.

Day 17 — Realize that behavioral families are hypotheses, not processes

This was another critical conceptual correction.

For example:

- PF004 = payroll + cross-app

- PF008 = payroll + Edge-only

- PF009 = payroll + Notepad

A possible interpretation was:

Payroll

├── browser-only variant

├── Word-assisted variant

└── Notepad-assisted variant

But this was explicitly treated as a hypothesis, not a fact. The same application behavior could support different business processes.

The same caution was applied to transition statistics. Edge↔Word was frequent, but a transition was treated as behavioral evidence rather than proof of a business process.

Day 18 — Build a manual validation queue

Instead of manually inspecting hundreds of segments, four promising families were selected:

- PF004

- PF005

- PF008

- PF009

Three executions from each were selected, giving 12 representative segments across multiple sessions. They were chosen because they combined repetition, cross-session occurrence, business/page context, clipboard activity, form input and screenshot availability.

The goal was to determine:

- business identity

- cross-execution consistency

- variants

- repeating actions

- human judgment

- automation feasibility

- operational risk

Day 19 — Collect complete evidence rather than samples

For the 12 target segments, all screenshots referenced by events inside the segments were collected.

Result:

- 12 segments

- 571 raw events

- 137 screenshot references

- 137 resolved

- 0 missing

- 0 ambiguous

This validated the screenshot-resolution pipeline.

The collection logic was further improved to follow the exact:

session

→ chunk

→ events.jsonl

→ segment time range

→ screenshot references

→ originating screenshot file

chain. This was necessary because some sessions spanned multiple chunks.

Identical screenshot timestamps were also explicitly handled without arbitrarily discarding screenshots. Exact session/chunk/event relationships were preserved.

Day 20 — Japanese OCR

Because the dataset came from a Japanese-company environment, local OCR was introduced.

A separate .venv_vision environment was created so the main environment would not be disturbed. PaddlePaddle, PaddleOCR, PyTorch, Transformers and SentencePiece were installed successfully.

A five-screenshot OCR test was performed.

Result

OCR successfully recovered business-specific Japanese labels such as:

- 経費精算・給与変更

- 扶養控除変更

- 役職手当新設

- 年次有給休暇

- 半日有給申請

- 特別休暇（慶弔）

with high mean confidence, approximately 0.9765–0.9929 in the initial test.

This was the first evidence that screenshot content could reveal business semantics that application-level logs alone could not.

Day 21 — Discover that screenshots contain the actual business semantics

OCR exposed:

- employee IDs

- employee names

- request types

- amounts

- statuses

- processing comments

- structured business pages

An example included:

変更種別：扶養控除変更

遡及：なし

処理コメント

登録確定

保留

This demonstrated that the worker was operating inside structured business-processing screens rather than simply navigating generic webpages.

This fundamentally changed the semantic analysis strategy.

Day 22 — Local Japanese→English translation fails

A local Helsinki-NLP / Marian opus-mt-ja-en model was tested.

Failure

The translation quality was poor when raw OCR dumps were passed directly to the model. Outputs included nonsensical strings such as “AA, c ...” and distorted payroll/leave content.

Why it failed

The input was not clean language. It mixed:

- UI labels

- employee IDs

- names

- URLs

- numbers

- statuses

- browser chrome

- OCR errors

into one large block.

Decision

The local translation output was rejected as evidence.

The revised architecture became:

screenshot

→ OCR regions

→ clean/filter UI noise

→ identify relevant Japanese labels

→ targeted terminology/translation

→ structured UI interpretation

→ business-process interpretation

rather than translating the entire OCR dump as natural language.

A glossary was established for recurring terms such as:

- 申請 → Application

- 承認 → Approval

- 処理待ち → Pending processing

- 登録確定 → Confirm/finalize registration

- 保留 → Hold

- 社員ID → Employee ID

- 金額 → Amount

- 給与変更 → Payroll change

- 経費精算 → Expense reimbursement

- 勤怠 → Attendance

- 休暇申請 → Leave application

Day 23 — Change the objective from “translation” to “semantic interpretation”

An important realization was that perfect Japanese-to-English translation was not the actual objective.

The useful transformation was:

Japanese screenshot

→ what does this page mean?

→ what is the worker doing?

→ what part could be automated?

For example:

社員 ID

氏名

区分: 扶養控除変更

ステータス: 未処理

was more usefully interpreted as:

Business object: Employee payroll record

Action: Process dependent-tax deduction change

Status: Unprocessed

Potential task: Review/process payroll change request

This was semantic interpretation rather than literal translation.

Day 24 — Complete OCR/translation layer

The final OCR strategy was applied to the larger 20%-sampled Dataset-B screenshot set.

Result:

- 1,113 OCR records

- 1,104 records containing Japanese

- 3,366 unique Japanese OCR lines

- 283,417 Japanese characters

- 0 missing translation lines

- 1,104 records with English translations

The Google translation workflow was kept as analytical translation, while preserving the original Japanese alongside the English rather than treating translation as ground truth.

This allowed the OCR layer to become useful for semantic evidence without pretending that English translation itself was the underlying business truth.

Day 25 — OCR representativeness check

Before using OCR-derived semantics for all 540 segments, coverage was explicitly measured.

The resulting OCR coverage was:

- 160 / 540 segments covered

- 29.63% segment coverage overall

Coverage varied strongly by family:

- pi: 47.85%

- rt: 23.64%

- la: 21.21%

- si: 20.59%

- ob: 15.58%

- other: 0%

This disproved any assumption that the OCR sample was uniformly representative.

Decision

We therefore did not extrapolate OCR-derived subprocess counts across all 540 segments. Direct OCR evidence was kept separate from inferred/propagated evidence.

That became an explicit limitation of the analysis.

Day 26 — Attempt propagation, then validate it honestly

A structural propagation method was built to infer workflow/case semantics for segments without direct OCR using evidence such as:

- route

- DOM fields

- button families

- window/document patterns

- application patterns

- other structural evidence

A held-out validation was deliberately built instead of trusting a confidence score.

Approximately 40 OCR-covered segments were held out and the rest were used as references.

Result

- 40 holdout cases

- 17 accepted as high-confidence

- 8 correct

- accepted precision: 47.1%

Per-family precision varied dramatically, with pi reaching 100% in the tiny accepted sample but si only 14.3%; ob and rt frequently had no usable references.

Conclusion

Propagation was not sufficiently reliable to assign subprocess identity across the full dataset.

This was an important negative result.

Rather than silently forcing labels onto the 380 OCR-uncovered segments, we retained unresolved as the honest state.

Day 27 — Finish semantic aggregation

The semantic evidence was consolidated at the segment/family level.

The important conceptual distinction became:

Family-level process identity

+

OCR semantic evidence where directly observed

+

structural evidence

=

evidence-supported process interpretation

The 20% OCR was therefore used primarily to name and understand the work, not to manufacture quantitative counts for all 540 segments.

Day 28 — Return to Layer 5 and attempt subprocess discovery

The process-family inventory was revisited using the combined event + OCR evidence.

The declared candidate threshold was:

≥5 OCR-covered segments

≥2 sessions

≥2 operators

Result

No candidate subprocess survived this conservative recurrence floor.

This was not treated as failure of the entire analysis. It meant that the evidence did not justify confidently creating finer-grained subprocess labels beneath the five stable families.

The observed OCR case types were therefore retained as case-type/branch evidence, not reclassified as independently quantified subprocesses.

This prevented us from making unsupported statements such as:

“pi contains exactly X% expense reimbursement”

when OCR did not cover the complete family.

Day 29 — Quantify all 540 segments

The analysis then returned to the authoritative five-family level, which could be measured over the complete 540 segments.

The main workload picture became:

| Family | Segments | Segment share | Time share |
| --- | --- | --- | --- |
| pi | 209 | 38.7% | 35.8% |
| la | 99 | 18.3% | 24.2% |
| ob | 77 | 14.3% | 16.8% |
| si | 68 | 12.6% | 11.7% |
| rt | 55 | 10.2% | 8.6% |
| other | 32 | 5.9% | 3.0% |

The five-family level became the authoritative quantitative layer because it was supported by all 540 segments.

Day 30 — Separate mechanical work from human judgment

Each family was decomposed into:

Mechanical/repetitive work

read

→ copy

→ transfer

→ transform

→ enter

→ prepare documents

→ navigate

→ submit

Human judgment

approval

rejection

hold

exception handling

policy interpretation

ambiguous decisions

A critical rule was introduced:

A button called “Approve” is not evidence that the entire surrounding workflow is automatable.

The context preceding the decision had to be considered. This prevented us from incorrectly treating an entire process as mechanical merely because the interface contained a submission or approval button.

Day 31 — Feasibility and implementation risk

A full raw-event reconciliation was performed for Layer 9.

There were:

- 20,477 raw events

- all 20,477 eventually attached to segments

- zero unassigned events

- zero parse failures in the final version

Several iterations of the Layer-9 script were required.

Failures encountered

First, the application evidence script failed because split_values was undefined.

Then a raw-event reconciliation version attached only:

20,352 / 20,477

events and incorrectly stopped because 125 events were treated as parse failures.

The next version improved this to:

20,462 attached

15 unassigned

with all 15 associated with boundary-timestamp candidates.

The final version resolved these and reproduced:

20,477 attached

0 unassigned

0 parse failures

Only after this reconciliation was the feasibility matrix accepted.

This was important because we explicitly refused to proceed with a feasibility matrix while raw-event accounting did not reconcile exactly.

Day 32 — Correct application evidence

The corrected Layer-9 application analysis showed that all main process families interacted with the browser heavily, while Word/Excel/Notepad usage varied by family.

Representative corrected evidence included:

- pi: Browser 100%, Word 29.7%, Excel 5.7%, Notepad 15.3%

- la: Browser 100%, Word 49.5%, Excel 2.0%, Notepad 4.0%

- ob: Browser 100%, Word 67.5%, Excel 1.3%, Notepad 3.9%

- si: Browser 100%, Word 35.3%, Excel 7.4%, Notepad 16.2%

- rt: Browser 100%, Word 34.5%, Excel 0%, Notepad 3.6%

This corrected an earlier aggregate interpretation where the application involvement numbers were misleading.

Day 33 — Automation decision

The first automation decision table incorrectly allowed OCR-observed case types to inherit entire family workloads.

Problem

For example, several pi case types all appeared with the full pi workload, making them look like independently quantified processes.

Resolution

The decision table was redesigned so:

Family = authoritative workload unit

and:

OCR case types = supporting branch evidence

This avoided double-counting.

No artificial weighted score was introduced. Priority instead considered:

- workload

- time

- mechanical/repetitive work

- human judgment

- structured inputs

- cross-application transfer

- implementation complexity

- integration assumptions

- governance risk

- prototype feasibility

Day 34 — Challenge the pi ranking rather than blindly accepting it

A strong objection was identified:

pi has:

- 38.7% of segments

- 35.8% of total time

- 34.45% decision-point evidence

- median duration 14 seconds

while la has:

- 18.3% of segments

- 24.2% of total time

- 18.18% decision-point evidence

- median duration 22 seconds

and ob has:

- 14.3% of segments

- 16.8% of total time

- only 9.1% decision-point evidence.

This creates a legitimate question:

Why automate pi, which has the highest human-judgment density and shortest executions, rather than la?

The reasoning was explicitly added to the final recommendation:

pi remains Priority 1 because its much larger volume creates a larger absolute pool of repetitive work, its decision points can be explicitly excluded from automation, and its shorter median indicates highly repeated executions. la remains Priority 2 because it has fewer segments but disproportionately high time share and lower decision density.

This counter-argument was important because the recommendation had to survive scrutiny from its own evidence rather than simply follow the largest time percentage.

Day 35 — Final Step-3 scope

The final scope was defined as a human-in-the-loop automation assistant, not an autonomous business decision system.

In scope

retrieve/read visible information

→ copy/transfer data

→ transform/format

→ populate structured fields

→ prepare repetitive documents

→ navigate predictable pages

→ prepare repetitive submissions

Out of scope

approval

hold/rejection

policy interpretation

ambiguous cases

exceptions

final business release

Production assumptions such as API availability, authentication mechanisms, production permissions and selector stability were explicitly kept as unknowns requiring validation.

Day 36 — Final Step-2 evidence-package cleanup

Before freezing Step 2, several internal consistency problems were found and corrected.

Operator metric problem

One process inventory initially reported:

pi = 209 operators

la = 99 operators

...

which was clearly just the segment count copied into the operator column.

This was corrected to the true distinct operator count:

4 operators per primary family.

This produced another useful finding: no one operator was a single-person bottleneck for any of the five main families.

Mechanical evidence problem

mechanical_evidence_pct appeared as 100% for every family.

Because a constant value has no discriminatory value, it was removed from the final inventory rather than pretending that it contributed to prioritization.

Final evidence package

The Step-2 evidence was consolidated into one workbook rather than leaving a large collection of intermediate outputs.

The final package contained the authoritative evidence categories:

- Dataset-B completeness/integrity

- 540-segment evidence

- subprocess discovery

- process inventory

- workflow/OCR evidence

- final automation decision

Day 37 — Git cleanup and final artifact verification

The project repository was cleaned so that the meaningful analysis scripts and authoritative results were distinguishable from experimental/debug scripts.

The outputs/ directory was kept ignored by default, while only authoritative outputs were force-added to Git.

A naming cleanup was then performed for the segmentation file.

Problem

segments_v2.jsonl was renamed to segments.jsonl, then the wrong segmentation-generation command was accidentally run and overwrote the local file.

Resolution

Because the correct version had already been committed in Git, the committed version was restored to the working directory.

The old segments_v2 contents were manually checked against the restored canonical segments.jsonl, and the final file was verified as correct.

The final canonical segmentation artifact is therefore:

segments.jsonl

containing the validated 540-segment Step-1 result.

Final Step-2 Outcome

Step 2 is now frozen.

The methodological progression was:

540 inferred units

↓

behavioral inventory

↓

provisional families

↓

semantic/OCR validation

↓

five stable families

↓

all-540 quantification

↓

mechanical vs human decomposition

↓

feasibility/risk

↓

automation prioritization

↓

human-in-the-loop Step-3 scope

The final business conclusion is:

Priority 1 — pi

Largest workload, largest time share, very high repetitive/browser/clipboard activity, and sufficient mechanical work to justify a first human-in-the-loop automation pilot.

Priority 2 — la

Smaller volume but disproportionately high time share, strong repetitive transfer activity, and lower human-decision density.

Deferred

ob, si, rt, and other, primarily because of governance sensitivity, lower relative opportunity, or insufficient evidence for a safe first build.

Main technical finding

The project did not establish that every one of the 540 units can be assigned to a unique subprocess. Direct semantic evidence exists for only part of the dataset, and structural propagation achieved only 47.1% precision on held-out accepted cases. That propagation approach was therefore rejected rather than being used to manufacture confidence.

Main Step-3 recommendation

Build a human-in-the-loop pi automation prototype that automates the mechanical preparation and cross-application transfer path while explicitly leaving business decisions and exception handling to humans.

That is the complete work history from the initial raw-data investigation through the final frozen Step-2 result. The source work log itself records the overall transition as Step 1 = identify where the work units are; Step 2 = determine what they represent and which are worth automating; Step 3 = build the automation.